IT342-G1

System Integration and Architecture

System Design Document (SDD)

Project Title: CebuNest

Prepared By: Saligue, Kean Maverick

Version: 2

Date: 2/21/2026

Status: Final

REVISION HISTORY TABLE

| Versio n | Date | Author | Changes Made | Status |
| --- | --- | --- | --- | --- |
| 1 | [02/21/2026] | Kean Maverick Saligue | (Initial Draft): Added the content for the executive Summary, Introduction, and Functional Requirements Specifications | Final |
| 2 | [02/27/2026] | Kean Maverick Saligue | Added contents for System Architecture, API Contract and Communication Flow, Database Design, UI/UX Design, and Project Plan. | Final |
| 0.3 | 04/03/2026 | Kean Maverick Saligue | Refined core API Contracts and established JSON response structures. Added foundational error handling codes and HTTP status standards. | Final |
| 0.4 | 04/09/2026 | Kean Maverick Saligue | Integrated advanced features into Functional Requirements (MoSCoW), including PayMongo Sandbox payments, Lease Extensions, and Google OAuth login workflows. | Final |
| 0.5 | 04/26/2026 | Kean Maverick Saligue | Expanded Admin Oversight workflows (User Management, Property Approval, Audit Logs, Global Broadcasting). Added Acceptance Criteria 7 & 8 for Admin controls. | Final |

TABLE OF CONTENTS

# Contents

EXECUTIVE SUMMARY .................................................................................................. 4

1.0 INTRODUCTION ................................................................................................. 5

2.0 FUNCTIONAL REQUIREMENTS SPECIFICATION ................................................... 5

3.0 NON-FUNCTIONAL REQUIREMENTS ................................................................... 8

4.0 SYSTEM ARCHITECTURE ..................................................................................... 9

5.0 API CONTRACT & COMMUNICATION ................................................................. 10

Authentication Endpoints ..................................................................................................... 11

User Registration ........................................................................................................... 11

User Login ..................................................................................................................... 11

6.0 DATABASE DESIGN........................................................................................... 13

7.0 UI/UX DESIGN .................................................................................................. 14

8.0 PLAN ............................................................................................................... 17

# EXECUTIVE SUMMARY

## 1.1 Project Overview

CebuNest is a rental management platform designed to streamline the renting process for tenants and property owners in Cebu City. The system allows tenants to browse available properties, submit rental requests, and manage their bookings.

Property owners can create and manage property listings, review rental requests, and monitor payments. The platform follows a three-tier architecture consisting of a Spring Boot backend API, a React web application, and an Android mobile application dedicated exclusively to the tenant view.

## 1.2 Objectives

- Develop a fully functional rental management MVP with user authentication, property listings, booking requests, and basic management features.

- Implement a three-tier architecture using Spring Boot (backend), React (web), and Android (mobile).

- Create RESTful APIs to enable communication between the backend, web, and mobile applications.

- Design a clean and responsive user interface that ensures ease of use for both tenants and property owners.

- Deploy the system in a production-ready setup for real-world use.

## 1.3 Scope

Included Features:

- User registration and login with JWT authentication

- Role-based access control (Tenant, Owner, and Admin)

- Property listing with search and filter functionality

- Property image upload and file management

- Rental request submission and status management (Pending, Approved, Rejected)

- Owner dashboard for managing property listings and requests

- Sandbox payment gateway integration for fees

- Protected routes and secured API endpoints

- Responsive web interface (React TypeScript)

- Kotlin Android mobile application

- Sending email using SMTP services

- Google OAuth Login

- Locating property location via OpenStreetMap API

Excluded Features:

- Advanced rent billing automation

- Full-scale property analytics dashboard

- Multi-property enterprise management system

## 1.0 INTRODUCTION

### 1.1 Purpose

This document serves as the comprehensive design specification for the CebuNest Rental Management System. It outlines the system requirements, architectural design, API contracts, database structure, integrations, and implementation roadmap.

The purpose of this document is to guide the development process and ensure that the backend, web, and mobile components integrate seamlessly.

## 2.0 FUNCTIONAL REQUIREMENTS SPECIFICATION

### 2.1 Project Overview Project Name: CebuNest

Domain: Rental Management / Property Listing Primary Users:

- Property Owner

- Tenant

- Administrator (Admin)

Problem Statement: Tenants often struggle to find available boarding houses and apartments efficiently, while property owners lack a simple system to manage listings and rental requests digitally. Many processes are manual, unorganized, or communicated through social media only.

Solution: CebuNest provides a streamlined rental platform where tenants can browse properties and submit rental requests, and owners can manage listings and approve or reject requests. The system ensures a consistent experience across web and mobile platforms with secure authentication and structured data management.

### 2.2 Core User Journeys Journey 1: First-time Tenant Rental Request

1. User visits the web or mobile application.

2. Clicks "Sign Up", creates an account (via email or Google OAuth), and chooses the Tenant role.

3. Logs in successfully.

4. Browses property listings via the interactive map or list view.

5. Views detailed property information (specs, location, images).

6. Submits a rental request specifying the start date and lease duration.

7. Receives an automated email and in-app notification once the owner approves or rejects the request.

8. Upon approval, confirms the reservation and pays the initial fee via the PayMongo sandbox integration.

### Journey 2: Returning Tenant

- User logs in with existing credentials

- Navigates to "My Rentals" page

- Views a list of properties they are currently renting

- Checks detailed information for each rental, including:

  - Rental period or lease duration

  - Payment status (Paid, Pending, Overdue)

  - Upcoming payment due dates

  - Property owner contact information

- Makes payment if any installment is due

- Requests a lease extension if desired.

- Receives confirmation email and/or in-app notification for completed payment

- Optionally, views past rental history and receipts

- Submits a property review/rating once the lease is confirmed or completed.

### Journey 3: Owner Property Management

- Owner logs in with Owner credentials.

- Navigates to the Owner Dashboard to view analytics (revenue, occupancy, ratings).

- Adds a new property with details, map pinning, and image uploads (subject to Admin approval).

- Edits property information if needed.

- Views incoming rental requests and approves or rejects them.

- Reviews and responds to lease extension requests from active tenants.

- Verifies payment statuses of properties (Paid, Pending, Overdue).

- Attempts to toggle visibility or delete a property listing.

- System checks if the property has active or ongoing rentals:

If the property is currently rented (CONFIRMED), the deletion/deactivation is rejected.

System displays an error message indicating the action cannot be performed with active tenants.

- Only able to delete the property after all related rentals are completed or terminated.

### Journey 4: Admin – User Management and Property Approval

- Admin logs in with Admin credentials

- Navigates to the Admin Dashboard

- Manages Users:

  - Views all registered users (Tenants, Owners, Admins)

  - Creates new user accounts and assigns roles

  - Updates user details or roles

  - Deactivates or removes users if needed

- Approves or Rejects Properties

- Admin logs in with Admin credentials.

- Navigates to the Admin Dashboard.

- Manages Users:

- Views all registered users (Tenants, Owners, Admins).

- Creates new user accounts and assigns roles.

- Updates user details, emails, or roles.

- Deactivates or removes users if needed.

- Approves or Rejects Properties:

  - Views all property listings submitted by Owners that are pending review.

  - Approves listings, changing their status to APPROVED (making them visible).

  - Rejects listings, changing their status to REJECTED, and provides a mandatory reason.

  - Notifications are sent to property owners regarding approval or rejection.

- System Oversight:

  - Views paginated audit history of actions taken on properties.

  - Broadcasts system-wide in-app notifications to specific roles (Owners, Tenants, or both).

  - Admin can also view historical actions and audit past approvals/rejections

### 2.3 Feature List (MoSCoW)

### MUST HAVE

- User Registration and Login (Standard Email & Password)

- Google OAuth Login integration

- JWT Authentication with refresh token support

- Password Reset flow (Forgot password via 6-digit email OTP)

- Role-Based Access Control (Tenant, Owner, and Admin)

- Property Management (Full CRUD for Owners, Override for Admins)

- Property Image Upload (file stored on Supabase + linked to DB)

- Interactive Map Integration (OpenStreetMap API for pinning locations)

- Property Search and Filtering (location, property type, price range)

- Rental Request Submission (Tenant)

- Rental Request Approval/Rejection (Owner)

- Admin Verification Workflow (Approve/Reject property listings before they appear publicly)

- Rental Request Status Tracking (PENDING, APPROVED, CONFIRMED, REJECTED, TERMINATED, COMPLETED)

- Sandbox Payment Gateway Integration (PayMongo)

- Lease Extension Management (Request, Approve, Reject)

- Payment Status Tracking (Cron jobs for marking overdue payments)

- SMTP Email Sending (Welcome emails, OTPs, Payment receipts, Status updates)

- Property rating and review system

- Role-Based UI (Tenant, Owner, Admin)

### SHOULD HAVE

- Rental request history page for tenants

- Owner dashboard analytics (Revenue charts, Occupancy donuts, Request funnels)

- Image preview before upload

- Input validation feedback with specific error messages

- Rate limiting for login attempts

- Real-time-like request updates via polling (30-second notification intervals)

- Tenant profile and avatar update functionality

### COULD HAVE

- WebSocket-based real-time rental updates

- SMS notification integration

- AI Chatbot for answering basic tenant inquiries

- In-app messaging/chat system between Owner and Tenant

- Virtual 360-degree property tours or video upload support

- In-app electronic lease agreement signing (e-signatures)

- Tenant background check or KYC (Know Your Customer) identity verification integration

- "Favorite" or "Save" property functionality for tenants to revisit later

- Dark mode UI toggle for both web and mobile applications

### WON'T HAVE

  - Automated monthly rent billing system (payments require manual initiation by tenant)

  - Property Owner mobile application (the mobile app is strictly dedicated to the Tenant view)

  - Automated maintenance ticketing and repair tracking system

  - Integration with third-party accounting or tax software

  - Automated late fee penalty calculations and automatic ledger charges

  - Cryptocurrency payment support

  - Multi-language support

  - Advanced enterprise analytics dashboard

### 2.4 Detailed Feature Specifications Feature: User Authentication

### Feature: User Authentication & Account Recovery

### Screens: Registration, Login, Forgot Password, Reset Password

### Fields: Full Name, Email, Phone Number, Password, Confirm Password, Social Links, Role (Tenant or Owner)

### Validation: Valid email format, 8-character minimum strong password.

### API Endpoints:

  - POST /api/auth/register

  - POST /api/auth/login

  - POST /api/auth/google

  - POST /api/auth/forgot-password

  - POST /api/auth/verify-reset-code

  - POST /api/auth/reset-password

  - GET /api/auth/me

### Security: JWT authentication, BCrypt password hashing (Cost: 12), Protected routes.

### Feature: Property Management

- Screens: Property Listing, Property Detail, Owner Dashboard, Admin Audit Log.

- Display: Grid layout, Property image carousels, Title, price, location, specs (beds, baths, sqm), active tenant details.

- Search & Filter: By location, status, property type, and price range.

- API Endpoints:

  - GET /api/properties (Public catalog)

  - GET /api/properties/types

  - GET /api/properties/my (Owner)

  - POST /api/properties (Owner)

  - PUT /api/properties/{id} (Owner)

  - POST /api/properties/{id}/images (Owner)

  - DELETE /api/properties/{id} (Owner)

  - PUT /api/admin/properties/{id}/visibility (Admin)

Feature: Rental Request & Lease Management (Tenant)

- Screens: Rental Request Form, Request Status Page, Lease Adjustment Modal.

- Functions: Submit request (Tenant), Approve/reject request (Owner), Extend/reduce/terminate lease (Owner), Submit extension request (Tenant).

- Persistence: Stored in database, linked to tenant and property.

- API Endpoints:

  - POST /api/rental-requests

  - GET /api/rental-requests/my

  - PUT /api/rental-requests/{id}/status

  - PUT /api/rental-requests/{id}/lease

  - PUT /api/rental-requests/{id}/terminate

  - POST /api/lease-extensions

  - PUT /api/lease-extensions/{id}/respond

Feature: Payment Integration (Sandbox)

### Screens: Payment Drawer, Transaction Receipt Modal, PayMongo Checkout.

### Process: Redirect to payment provider (test mode), record payment result, generate scheduled installment rows, send email receipts.

### API Endpoints:

  - POST /api/payments/confirm (Tenant accepts lease, generates schedule)

  - POST /api/payments/{id}/initiate (Generates PayMongo link)

  - GET /api/payments/{id}/verify (Callback from PayMongo)

### Feature: Admin Rental Property Approval

- Screens: Admin Dashboard, Pending Property Requests, User Management, Audit Logs.

- Functions: Review rental properties, approve/reject with mandatory reasons, view paginated audit history, broadcast global announcements.

- Persistence: Status stored as PENDING_REVIEW, APPROVED, REJECTED. Audit Logs stored for historical tracking.

- API Endpoints:

  - GET /api/admin/rental-requests (Pending properties)

  - PUT /api/admin/rental-requests/{id}/status

  - GET /api/admin/audit-logs

  - POST /api/admin/notifications/broadcast

  - GET /api/admin/users

  - POST /api/admin/users

2.5 Acceptance Criteria

### AC-1: Successful User Registration

➢Given I am a new user

➢When I enter a valid email and strong password

➢And confirm that the passwords match

➢And click "Create Account"

➢Then my account should be created

➢And my password should be securely hashed

➢And I am automatically redirected to the appropriate dashboard based on my role.

### AC-2: Tenant Rental Request Flow

- Given I am logged in as a tenant

- When I view an available property and click "Request to Rent"

- And enter a valid start date and lease duration

- And submit the rental request

- Then the rental request should be created

- And the rental status should be set to PENDING with a status of PENDING.

- And the property owner should be notified

- And I should receive an automated email notification and app notification once the owner approves or rejects the request

### AC-3: Owner Property Management

➢ Given I am logged in as a property owner

➢When I view a rental request with status PENDING and choose to approve it.

➢Then the rental status should change to APPROVED

➢And the tenant should be notified via email and app notification to confirm their payment plan.

➢And When I choose to reject the request

➢Then the rental status should change to REJECTED

➢And the tenant should be notified via email and app notification ➢And payment should not be allowed

➢And when a tenant submits a Lease Extension Request.

➢Then I can approve or reject the extension, which automatically adjusts the lease duration and generates the required future payment rows if approved.

#### AC-4: Rental Payment

➢Given I am logged in as a tenant with an APPROVED rental request

➢When I initiate payment for an installment

➢And complete the transaction through the PayMongo gateway

➢Then the payment should be validated upon redirect

➢And the payment status of that installment should change to PAID

➢And the owner and tenant should receive payment confirmation receipts via email and app notification

AC-5: Admin Property Listing Approval

➢ Given I am logged in as an Admin

➢ When a property owner submits a new property listing

➢ Then the listing is marked as PENDING_REVIEW

➢ And When I approve the listing, it becomes AVAILABLE to tenants, and the owner is notified

➢ And When I reject the listing, the status changes to REJECTED, an Audit Log is created with my mandatory rejection reason, and the owner is notified.

➢ And I am able to use the Notifications panel to broadcast system-wide alerts to Tenants, Owners, or both.

AC-6: Admin User Management

➤ Given I am logged in as an Admin

➤ When I access the User Management dashboard.

➤ Then I can view all registered users in the system.

➤ And When I create a new user account, the system stores the information securely and assigns the selected role.

➤ And When I update a user's role or email, the system saves the details successfully.

➤ And When I deactivate a user account, that user can no longer log into the platform.

➤ And When I update a user's role or information

➤ Then the system should save the updated details successfully

➤ And When I deactivate a user account

➤ Then the user should no longer be able to access the system

AC-7: Admin Global Property Management & Override

➤Given I am logged in as an Admin.

➤When I access the "All Properties" management dashboard.

➤Then I can view a list of all properties on the platform, regardless of their current status.

➤And When I edit a property's details (e.g., title, price, location, specs), my changes bypass the owner ownership restriction and save immediately.

➤And I am able to upload or remove images from any property listing on behalf of the owner.

AC-8: Admin Forced Listing Deactivation (Locking)

➤Given I am logged in as an Admin.

➤When I review a published property (status is AVAILABLE) that violates platform policies.

➤And I choose to deactivate the property, providing a mandatory administrative deactivation reason.

➤Then the property status should change to UNAVAILABLE.

➤And the property should be locked in an "Admin Disabled" mode, preventing the owner from republishing it themselves.

➤And the owner should receive an automated notification explaining the administrative action.

## 3.0 NON-FUNCTIONAL REQUIREMENTS

### 3.1 Performance Requirements

- Average response time: ≤ 2 seconds for 95% of API requests

- Maximum response time: ≤ 5 seconds under high load

- Web page load time: ≤ 3 seconds on broadband

- Mobile app cold start: ≤ 3 seconds

- Concurrent users supported: ≥ 50 simultaneous users

- Database query execution: ≤ 500ms for standard queries

### 3.2 Security Requirements

- Data transport: HTTPS for all communications

- Authentication: JWT token authentication for all protected endpoints

- Password storage: bcrypt hashing (salt rounds = 12)

- Vulnerability protection: SQL injection prevention on all input fields

- Access control: Role-based access for tenants and owners; admin endpoints restricted

### 3.3 Compatibility Requirements

- Web Browsers: Chrome, Firefox, Safari, Edge (latest 2 versions)

- Android:  API Level 34 (Android 14)

- Screen Sizes: Mobile (360px+), Tablet (768px+), Desktop (1024px+)

- Operating Systems: Windows 10+, macOS 10.15+, Linux Ubuntu 20.04+

- Backend API: Compatible with REST clients and mobile Retrofit library

### 3.4 Usability Requirements

- Tenant onboarding: Complete account registration and first rental request within 5 minutes

- Accessibility: WCAG 2.1 Level AA compliance for web interfaces

- Navigation: Consistent menu and dashboard experience across web and mobile

- Error handling: Clear, actionable messages with recovery options

- Mobile interaction: Touch targets minimum 44x44px; supports swipe gestures for property browsing

## 4.0 SYSTEM ARCHITECTURE

### 4.1 Component Diagram

Technology Stack:

- Backend: Java 17, Spring Boot 3.5.11, Spring Security, Spring Data JPA

- Database: PostgreSQL 14+ (SupaBase)

- Web Frontend: React 18, TypeScript

- Mobile: Kotlin and Retrofit

- Build Tools: Maven (Backend), npm (Web), Gradle (Android)

- Deployment: Railway/Heroku (Backend), Vercel/Netlify (Web), APK (Mobile)

## 5.0 API CONTRACT & COMMUNICATION

| Base URL | https://cebunest.vercel.app/ |
| --- | --- |
| Format | JSON for all requests/responses |
| Authentication | Bearer token (JWT) in Authorization header |
| Response Structure | { "success": boolean, "data": object¦null, "error": { "code": string, "message": string, "details": object¦null }, "timestamp": string } |

5.1 API Standards

5.2 Endpoint Specifications

Authentication & Account Recovery Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Register User | /api/auth/register | POST | JSON | None | { "name": "...", "email": "...", "password": "...", "confirmPassword": "...", "phoneNumber": "...", "role": "TENANT ¦ OWNER" } | { "success": true, "data": { "user": {...}, "accessToken": "...", "refreshToken": "..." }, "error": null, "timestamp": "..." } |
| User Login | /api/auth/login | POST | JSON | None | { "email": "...", "password": "..." } | { "success": true, "data": { "user": {...}, "accessToken": "...", "refreshToken": "..." }, "error": null, "timestamp": "..." } |
| Google OAuth | /api/auth/google | POST | JSON | None | { "token": "<GoogleAccessToken>", "role": "TENANT ¦ OWNER" } | { "success": true, "data": { "user": {...}, "accessToken": "...", "refreshToken": "..." }, "error": null, "timestamp": "..." } |
| Forgot Password | /api/auth/forgot-password | POST | JSON | None | { "email": "..." } | { "success": true, "data": { "message": "..." }, "error": null, "timestamp": "..." } |
| Verify OTP | /api/auth/verify-reset-code | POST | JSON | None | { "email": "...", "code": "123456" } | { "success": true, "data": { "message": "..." }, "error": null, "timestamp": "..." } |
| Reset Password | /api/auth/reset-password | POST | JSON | None | { "email": "...", "code": "123456", "newPassword": "..." } | { "success": true, "data": { "message": "..." }, "error": null, "timestamp": "..." } |
| Get Current User | /api/auth/me | GET | JSON | Bearer Token | None | { "success": true, "data": { "user": {...} }, "error": null, "timestamp": "..." } |

Property Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Get Catalog | /api/properties | GET | JSON | Optional | ?search=...&type=...&minPrice=...&maxPrice=... | { "success": true, "data": { "properties": [...] }, "error": null, "timestamp": "..." } |
| Get Types | /api/properties/types | GET | JSON | Optional | None | { "success": true, "data": { "types": [...] }, "error": null, "timestamp": "..." } |
| Get Details | /api/properties/{id} | GET | JSON | Optional | None | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Get My Properties | /api/properties/my | GET | JSON | Owner | ?status=... | { "success": true, "data": { "properties": [...] }, "error": null, "timestamp": "..." } |
| Create Property | /api/properties | POST | JSON | Owner | { "title": "...", "description": "...", "price": 5000.0, "location": "...", "typeId": 1, "beds": 1, "baths": 1, "sqm": 25 } | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Update Property | /api/properties/{id} | PUT | JSON | Owner | { "title": "...", "price": 5000.0, "location": "...", "typeId": 1, "status": "AVAILABLE" } | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Upload Images | /api/properties/{id}/images | POST | FormData | Owner | MultipartFile[] files | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Delete Property | /api/properties/{id} | DELETE | JSON | Owner | None | { "success": true, "data": { "deleted": true, "id": "..." }, "error": null, "timestamp": "..." } |

Rental Request Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload / Query Params | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Submit Request | /api/rental-requests | POST | JSON | Tenant | { "propertyId": 1, "startDate": "YYYY-MM-DD", "leaseDurationMonths": 6 } | { "success": true, "data": { "request": {...} }, "error": null, "timestamp": "..." } |
| Get My Requests | /api/rental-requests/my | GET | JSON | Tenant | None | { "success": true, "data": { "requests": [...] }, "error": null, "timestamp": "..." } |
| Get Property Reqs | /api/rental-requests/property/{id} | GET | JSON | Owner | None | { "success": true, "data": { "requests": [...] }, "error": null, "timestamp": "..." } |
| Get Active Tenant | /api/rental-requests/property/{id}/active | GET | JSON | Owner | None | { "success": true, "data": { "activeTenant": {...} }, "error": null, "timestamp": "..." } |
| Update Status | /api/rental-requests/{id}/status | PUT | JSON | Owner | { "status": "APPROVED ¦ REJECTED" } | { "success": true, "data": { "request": {...} }, "error": null, "timestamp": "..." } |
| Adjust Lease | /api/rental-requests/{id}/lease | PUT | JSON | Owner | { "adjustMonths": 2 } (Can be negative) | { "success": true, "data": { "request": {...} }, "error": null, "timestamp": "..." } |
| Terminate Lease | /api/rental-requests/{id}/terminate | PUT | JSON | Owner | None | { "success": true, "data": { "request": {...} }, "error": null, "timestamp": "..." } |

Lease Extension Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload / Query Params | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Request Extension | /api/lease-extensions | POST | JSON | Tenant | { "rentalRequestId": 1, "requestedMonths": 2, "reason": "..." } | { "success": true, "data": { "extensionRequest": {...} }, "error": null, "timestamp": "..." } |
| Respond Extension | /api/lease-extensions/{id}/respond | PUT | JSON | Owner | { "decision": "APPROVED ¦ REJECTED" } | { "success": true, "data": { "extensionRequest": {...} }, "error": null, "timestamp": "..." } |
| Get Ext. History | /api/lease-extensions/rental/{id} | GET | JSON | Owner/Tenant | None | { "success": true, "data": { "extensionRequests": [...] }, "error": null, "timestamp": "..." } |

Payment Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Confirm Plan | /api/payments/confirm | POST | JSON | Tenant | { "requestId": 1 } | { "success": true, "data": { "request": {...} }, "error": null, "timestamp": "..." } |
| Get Schedule | /api/payments/request/{id} | GET | JSON | Owner/Tenant | None | { "success": true, "data": { "payments": [...] }, "error": null, "timestamp": "..." } |
| Initiate PayMongo | /api/payments/{id}/initiate | POST | JSON | Tenant | None | { "success": true, "data": { "payment": {"checkoutUrl": "...", "paymongoPaymentId": "..."} }, "error": null, "timestamp": "..." } |
| Verify Payment | /api/payments/{id}/verify | GET / POST | JSON | Tenant | None | { "success": true, "data": { "payment": {"status": "PAID", "paidAt": "..."} }, "error": null, "timestamp": "..." } |
| Cancel Payment | /api/payments/{id}/cancel | GET | JSON | Tenant | None | { "success": true, "data": { "payment": {...} }, "error": null, "timestamp": "..." } |
| Mark Failed | /api/payments/{id}/fail | GET | JSON | Tenant | None | { "success": true, "data": { "payment": {...} }, "error": null, "timestamp": "..." } |

Notification & Review Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload / Query Params | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Get Notifications | /api/notifications | GET | JSON | All Roles | None | { "success": true, "data": { "notifications": [...] }, "error": null, "timestamp": "..." } |
| Mark Read (One) | /api/notifications/{id}/read | PATCH | JSON | All Roles | None | { "success": true, "data": { "notification": {...} }, "error": null, "timestamp": "..." } |
| Mark Read (All) | /api/notifications/read-all | PATCH | JSON | All Roles | None | { "success": true, "data": { "message": "..." }, "error": null, "timestamp": "..." } |
| Submit Review | /api/property-reviews | POST | JSON | Tenant | { "rentalRequestId": 1, "rating": 5, "comment": "..." } | { "success": true, "data": { "review": {...} }, "error": null, "timestamp": "..." } |
| Get Reviews | /api/property-reviews/property/{id} | GET | JSON | Optional | None | { "success": true, "data": { "reviews": [...] }, "error": null, "timestamp": "..." } |

Admin Endpoints

| Description | API URL | HTTP Request Method | Format | Authentication | Request Payload | Response Structure |
| --- | --- | --- | --- | --- | --- | --- |
| Get Pending Reqs | /api/admin/rental-requests | GET | JSON | Admin | None | { "success": true, "data": { "properties": [...], "count": 1 }, "error": null, "timestamp": "..." } |
| Review Listing | /api/admin/rental-requests/{id}/status | PUT | JSON | Admin | { "status": "APPROVED ¦ REJECTED", "reason": "..." } | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Toggle Visibility | /api/admin/properties/{id}/visibility | PUT | JSON | Admin | { "reason": "..." } | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Override Details | /api/admin/properties/{id} | PUT | JSON | Admin | { "title": "...", "price": 0.0, ... } | { "success": true, "data": { "property": {...} }, "error": null, "timestamp": "..." } |
| Get Audit Logs | /api/admin/audit-logs | GET | JSON | Admin | ?page=0&size=20 | { "success": true, "data": { "logs": [...], "totalPages": 1 }, "error": null, "timestamp": "..." } |
| Get All Users | /api/admin/users | GET | JSON | Admin | None | { "success": true, "data": { "users": [...], "count": 1 }, "error": null, "timestamp": "..." } |
| Update User Role | /api/admin/users/{id}/role | PUT | JSON | Admin | { "role": "OWNER ¦ TENANT ¦ ADMIN" } | { "success": true, "data": { "user": {...} }, "error": null, "timestamp": "..." } |
| Toggle User Status | /api/admin/users/{id}/active | PUT | JSON | Admin | { "active": true ¦ false } | { "success": true, "data": { "user": {...} }, "error": null, "timestamp": "..." } |
| Global Broadcast | /api/admin/notifications/broadcast | POST | JSON | Admin | { "type": "...", "message": "...", "targetRoles": ["OWNER", "TENANT"] } | { "success": true, "data": { "message": "..." }, "error": null, "timestamp": "..." } |

5.3 Error Handling HTTP Status Codes

- 200 OK - Successful request

- 201 Created - Resource created

- 400 Bad Request - Invalid input or validation failure

- 401 Unauthorized - Authentication required/failed

- 403 Forbidden - Insufficient permissions (e.g., non-admin accessing admin route)

- 404 Not Found - Resource doesn't exist

- 409 Conflict - Duplicate resource (e.g., email already registered)

- 500 Internal Server Error - Server error

Error Code Examples

Example 1: Business Logic Error

Example 2: Validation Error

Common Error Codes

- AUTH-001: Invalid credentials or not authenticated

- AUTH-002: Missing, invalid, or expired token

- AUTH-003: Security/Token mismatch (e.g., Code already used)

- VALID-001: Validation failed (missing required fields)

- DB-001: Resource not found in database

- BUSINESS-001: Action violates system business logic (e.g., terminating an already completed lease)

- SYSTEM-001: Internal server or third-party API error

- BUSINESS-002: Property is no longer available

- PAYMENT-001: Payment failed

- PAYMENT-002: Payment verification failed

## 6.0 DATABASE DESIGN

### 6.1 Entity Relationship Diagram

Detailed Relationships:

- One-to-Many: Role → Users (Each role can be assigned to multiple users)

- One-to-Many: User (Owner) → Properties (An owner can create multiple property listings)

- One-to-Many: Property → PropertyImages (Each property can have multiple images)

- One-to-Many: User → Notifications (A user can receive multiple notifications)

- One-to-Many: Property → RentalRequests (A property can receive multiple rental requests)

- One-to-Many: User (Tenant) → RentalRequests (A tenant can submit multiple rental requests)

- One-to-One: RentalRequest → Payment (Each approved rental request results in one payment record)

- One-to-Many: Property → PropertyReviews (A property can have multiple reviews from tenants)

- One-to-Many: User (Tenant) → PropertyReviews (A tenant can write multiple property reviews)

Key Tables:

- 1. roles - Defines system roles such as Tenant, Owner, and Admin

- 2. users - User accounts and authentication

- 3. properties - Property listings created by owners

- 4. property_images - Images associated with properties

- 5. rental_requests - Rental applications submitted by tenants

- 6. payments - Reservation payments for approved rental requests

- 7. notifications - System notifications sent to users

- 8. property_reviews - Reviews and ratings given by tenants

Table Structure Summary:

- roles: role_id, role_name

- users: user_id, role_id, name, email, phone_number, password, created_at

- properties: property_id, owner_id, title, description, price, location, status, created_at

- property_images: property_image_id, property_id, image_url, created_at

- rental_requests: rental_request_id, property_id, tenant_id, start_date, lease_duration_months, status, created_at

- payments: payment_id, rental_request_id, amount, payment_status, payment_provider, created_at

- notifications: notification_id, user_id, title, message, type, created_at

- property_reviews: property_review_id, property_id, tenant_id, rating, comment, created_at

## 7.0 UI/UX DESIGN

### 7.1 Web Application Wireframes

The mobile version of CebuNest will not include admin screens and owner screens; these will be available only on the web version.

### Login and Register Page

### Forgot Password Pages

### Landing Page (Tenant)

### Renting Property Pages Flow (Tenant View)

### Profile Page (Tenant)

### Rented Property Detail Page (Tenant)

### Owner Dashboard (Owner)

### Owner Property List (Owner)

### Property Pages Flow (Owner)

### Admin Dashboard (Admin)

### Admin User Management Flow (Admin)

### Admin Property Approval Management Flow (Admin)

### 7.2 Mobile Application Wireframes Login Page and Register Page

### Forgot Password and Change Password Page

### Landing Page and Profile Page (Tenant)

### Renting Property Workflow Pages(Tenant)

## 8.0 PLAN

### 8.1 Project Timeline Phase 1: Planning & Design (Week 1-2)

Week 1: Requirements & Architecture

Day 1–2: Project setup and documentation

Day 3–4: Complete Functional and Non-Functional Requirements

Day 5–7: System architecture design and technology stack confirmation

Week 2: Detailed Design

Day 1–2: API specification and endpoint design

Day 3–4: Database schema and ERD finalization

Day 5–6: UI/UX wireframes in Figma (Tenant, Owner, Admin) Day 7: Final review of design documents

### Phase 2: Backend Development (Week 3-4)

Week 3: Foundation

Day 1: Spring Boot project setup and dependencies

Day 2: Database configuration (PostgreSQL / Supabase) and entity models

Day 3: JWT authentication and role-based access control

Day 4: User management APIs (Tenant, Owner, Admin)

Day 5: Property management APIs (Create, Update, Delete, View)

Week 4: Core Features

Day 1: Rental request system implementation

Day 2: Property approval workflow (Admin review system)

Day 3: Payment integration setup (PayMongo sandbox)

Day 4: Email notification system (SMTP integration)

Day 5: API testing, validation, and documentation

### Phase 3: Web Application (Week 5-6)

Week 5: Frontend Foundation

Day 1: React + TypeScript project setup

Day 2: Authentication pages (Login, Register, OAuth login)

Day 3: Property listing page with search and filters

Day 4: Property details page

Day 5: Rental request submission interface

Week 6: Complete Web Features

Day 1: Tenant dashboard (My Rentals, payment status tracking)

Day 2: Owner dashboard (Property management and request handling)

Day 3: Admin dashboard (User management and property approval)

Day 4: Responsive UI improvements and usability testing

Day 5: Frontend integration with backend APIs

### Phase 4: Mobile Application (Week 7-8)

Week 7: Android Foundation

Day 1: Android Studio setup and project configuration

Day 2: Authentication screens implementation

Day 3: Property browsing and search features

Day 4: Rental request functionality

Day 5: API service integration using Retrofit

Week 8: Complete Mobile App

Day 1: Tenant rental management and payment status view

Day 2: Owner property management features

Day 3: UI polish and performance improvements

Day 4: Testing on emulator and physical devices

Day 5: APK build generation and documentation

### Phase 5: Integration & Deployment (Week 9-10)

Week 9: Integration Testing

Day 1: End-to-end testing across backend, web, and mobile

Day 2: Bug fixing and performance optimization

Day 3: Security review and authentication testing

Day 4: Database and API performance testing

Day 5: Documentation updates

Week 10: Deployment

Day 1: Backend deployment (Railway / Render / Heroku)

Day 2: Web application deployment (Vercel / Netlify)

Day 3: Mobile APK distribution for testing

Day 4: Final system validation

Day 5: Project submission and presentation preparation Milestones:

- M1 (End of Week 2): System design and documentation completed

- M2 (End of Week 4): Backend API fully implemented

- M3 (End of Week 6): Web application completed

- M4 (End of Week 8): Mobile application completed • M5 (End of Week 10): Fully integrated and deployed system Critical Path:

  - Authentication and role-based access control implementation (Week 3)

  - Property listing and management system (Week 3–4)

  - Rental request workflow (Week 4)

  - Admin property approval system (Week 4)

  - Payment integration and confirmation flow (Week 4–6)

  - Cross-platform system testing (Week 9) Risk Mitigation:

  - Develop and test core features first (authentication, property listings, rental requests)

  - Perform integration testing early to detect API issues

  - Maintain version control backups using GitHub

  - Monitor API performance and database queries

  - Focus on MVP functionality before adding enhancements